**M3 Backlog:**

* Deliverable 1 (10pts) – 2pg paper on quality assurance

o    Tyler

* + Kevin
* Deliverable 2 (40pts) – Program updates

o   Add a text field so that the user can edit the input source file by insert, delete, cut, paste, etc

* Tyler

o   User can load, save source file from disk

* Quinton

o   UVSim should handle 6 digits decimal calculation without expend the word size (4 digits). - ask professor

* Tyler/Quinton

o   Update Class Diagram?

* Quinton

o   Update Use-case Diagram

* Devan

o   Update Wireframe

* Devan
* Deliverable 3 (20pts) – Unit Tests, 2 classes

o   Class 1 – GUI

* Devan/Kevin

o   Class 2 – Facade

* Ethan/Kevin

* Deliverable 4 (15pts) – 3 Non-functional requirements (Delphi Method)

o    All contribute

* Deliverable 5 (5pts) – Decompose to backlogs & sprints

o    All contribute

* Deliverable 6 (5pts) – Meeting logs and contribution form with signatures

o    Ethan

* Deliverable 7 (5pts) – Readme

o    -Quinton

**M3 Sprints:**

* Week 0, (3/23) – Deliverables 6, 2, 5, 4
* Week 1, (3/29) – Deliverables 6, 2, 4
* Week 2, (4/5) – Deliverables 6, 3
* Week 3, (4/12) - Deliverable 6, 1, 7